SportX

V1 System Architecture & Hosting Specification

Production-Ready MVP

Version 2.0

Supersedes: “V1 System Architecture & System Design” v1.1

Status: Draft for engineering review

June 2026

# How to Read This Document

This document is the complete, current specification for SportX’s V1 backend architecture and hosting infrastructure. It is written to be self-contained: a developer, a future engineering hire, or an AI assistant picking up this project for the first time should be able to read this document and understand not just WHAT the architecture is, but WHY each decision was made, WHAT alternatives were rejected and why, and WHAT risks or open items still need attention before or during launch.

## Why this version supersedes v1.1

The previous architecture document (v1.1) specified PostgreSQL, Authentication, and file Storage all via Supabase. In February 2026, India’s government issued an ISP-level block (under Section 69A of the IT Act) targeting *.supabase.co — the domain that every Supabase project's database, auth, and storage API calls route through. Because SportX's entire user base is in India, this is not a theoretical risk: it represents a potential total-outage single point of failure across three different layers of the stack simultaneously. This document replaces all three Supabase-dependent layers with independently-chosen alternatives, and — unlike v1.1 — fully specifies the hosting and infrastructure layer, which v1.1 left undefined.

## Document conventions

Throughout this document, callout boxes are used to highlight specific kinds of information. These are not decorative — they are load-bearing parts of the specification:

DECISION:  A locked-in architectural choice for V1. Treat these as settled unless a WARNING in the same section says otherwise.

WHY THIS CHOICE:  The reasoning behind a DECISION. Read this before questioning or changing the decision — it usually addresses the obvious alternative already.

WARNING:  A risk, gap, or external dependency that could break the system, delay launch, or cause data loss if not addressed. Every WARNING in this document is tracked in the consolidated risk register in Section 17.

NOTE:  A clarification, assumption, or open question that needs confirmation from a human stakeholder before or during implementation.

## Intended audience

- Engineers implementing the V1 backend, frontend, and infrastructure.

- Future AI assistants (including future Claude sessions) helping build, debug, or extend this system — this document is written to give an AI full context without requiring the rest of the conversation history.

- Non-technical stakeholders (founders, mentors) who need to understand what is being built, what it costs, and what the open risks are.

# Table of Contents

How to Read This Document	1

Why this version supersedes v1.1	1

Document conventions	1

Intended audience	1

Table of Contents	1

1. Scope	1

1.1 Scope IN (V1)	1

1.2 Scope OUT (V1)	1

2. Architecture Decision Record (ADR)	1

2.1 Context	1

2.2 Decision	1

2.3 Consequences	1

Positive	1

Negative / Trade-offs	1

2.4 Rejected Alternatives	1

3. Why Supabase Was Removed	1

3.1 The incident	1

3.2 Why this is a three-layer problem, not a one-layer problem	1

3.3 Decision	1

4. High-Level Architecture Overview	1

4.1 Component summary	1

5. Hosting & Infrastructure	1

5.1 Sizing: total active users vs. concurrent connections	1

5.2 Oracle Cloud Ampere A1 — the free tier in detail	1

5.3 Region selection	1

5.4 docker-compose structure	1

5.5 Caddy configuration	1

5.6 Cloudflare Tunnel — no public IP	1

5.7 Environment variables	1

5.8 VM-PROD resource budget	1

5.9 CI/CD pipeline	1

5.10 Disaster recovery	1

6. Next.js Core (the “web” Service)	1

6.1 Domain modules	1

6.2 API routes vs. React components	1

6.3 ORM: Drizzle	1

7. FastAPI Compute Service (the “compute” Service)	1

7.1 Endpoints	1

7.2 Async task pattern	1

7.3 Schema ownership rule — critical	1

7.4 ORM: SQLAlchemy (async)	1

8. Database (Neon PostgreSQL)	1

8.1 Why Neon, not self-hosted Postgres	1

8.2 Connection pooling — why this is non-negotiable at 5K users	1

8.3 Row-Level Security (RLS) — deferred to V2	1

8.4 Neon branching for staging	1

8.5 Data residency open question	1

9. Authentication (Auth.js)	1

9.1 Session model	1

9.2 Phone OTP provider (custom)	1

9.3 TOTP MFA for Admin and Scout roles	1

9.4 Role assignment and RBAC	1

9.5 Minor accounts and guardian linkage	1

10. Verification & Trust System	1

10.1 The 4-source trust model	1

10.2 Statistical plausibility check	1

10.3 Aadhaar integration — entity dependency	1

10.4 Consent system	1

11. Background Jobs (BullMQ & ARQ)	1

11.1 Redis namespace convention	1

11.2 BullMQ job types (web-worker)	1

11.3 ARQ job types (compute-worker)	1

12. Object Storage (OCI Object Storage)	1

12.1 Free tier limits and budget	1

12.2 Bucket structure	1

12.3 Cloudflare CDN in front of Object Storage	1

12.4 S3-compatible API usage	1

13. SportX Score & Trust Score	1

13.1 SportX Score components	1

13.2 Score recomputation triggers	1

14. AI Modules (Gemini)	1

14.1 Model selection	1

14.2 Video analysis	1

14.3 Psychological assessment	1

14.4 OCR for scorecards	1

14.5 Gemini API rate limits and cost	1

15. Role-Based Access Control (RBAC) & Authorization	1

15.1 Role permission matrix	1

15.2 RLS deferred to V2	1

16. Observability & Monitoring	1

16.1 Error tracking (Sentry)	1

16.2 Infrastructure monitoring (OCI)	1

16.3 Uptime monitoring	1

16.4 Database observability	1

17. Consolidated Risk Register	1

18. Cost Breakdown	1

19. Scaling Path (When the Free Tier Is Not Enough)	1

19.1 Scaling triggers to watch	1

19.2 Horizontal scaling (when a second VM is needed)	1

19.3 What is NOT in the scaling path	1

20. Open Questions Requiring Human Decisions	1

Appendix A: Complete Tech Stack Reference	1

Appendix B: Recommended Project Directory Structure	1

Document Change Log	1

NOTE:  This Table of Contents is a Word field. Right-click it and choose “Update Field” (or press F9) after opening the document to populate page numbers.

# 1. Scope

This section defines what V1 includes and explicitly excludes. Scope boundaries matter for a four-person team — every item in “Scope OUT” represents work that was deliberately deferred, not forgotten.

## 1.1 Scope IN (V1)

- Phases 1–3 of the player-acquisition model (Supply → Demand → Trust, as defined in the SportX MVP strategy).

- Tournaments, Matches, and Scorecards (including OCR-assisted scorecard entry).

- Player Evaluations (coach and scout evaluation forms).

- Aadhaar-based identity verification (subject to the legal/entity dependency flagged in Section 10).

- AI Video Analysis (technique/form analysis via Gemini).

- AI Psychological Assessment (adult-only, 18+).

- SportX Score and Trust Score (two-layer model, Section 13).

## 1.2 Scope OUT (V1)

- Payments and monetization flows (scout subscriptions, academy revenue-share, etc.).

- Public rankings / leaderboards.

- Player development roadmaps.

- Automated AI-generated scouting reports (beyond the raw video/psych analysis outputs).

- Full performance-tracking and tournament-analytics engines (phase-split stats, score trend history, comparison engine — all deferred to post-V1).

# 2. Architecture Decision Record (ADR)

This is the single most important table in the document. It compresses the entire architectural posture of SportX V1 into one place. Every other section expands on something summarized here.

## 2.1 Context

- Target: 5,000–7,000 total active users within the V1–V2 horizon (this is a total-user target, not a literal simultaneous-connection count — see Section 5.1 for the sizing implications of this distinction).

- Team size: 4 people. This constrains how many moving parts the architecture can responsibly contain.

- Budget: effectively ₹0 for infrastructure at this scale — the architecture is built around Always-Free tiers from Oracle Cloud, Neon, and Cloudflare.

- Compliance load is heavy relative to team size: DPDPA 2023, UIDAI/Aadhaar rules, and child-data protections (most players are minors aged 15–17) all apply from day one.

- AI workloads (video analysis, psychological assessment, OCR) are part of V1, not a later addition.

- The core unsolved product problem — verifying self-reported stats from district-level cricket — is addressed by a simplified 4-source trust model (Section 10), not the original 8-persona / 15-point system.

## 2.2 Decision

DECISION:  Modular monolith (Next.js core) + a dedicated FastAPI compute/AI service, sharing one PostgreSQL database (hosted on Neon). Both services run as Docker containers on Oracle Cloud Always-Free Ampere A1 (ARM) compute in an Indian region. BullMQ (Node) and ARQ (Python) handle background jobs against a shared Redis instance. Authentication is handled by Auth.js. Media is stored in OCI Object Storage. Cloudflare sits at the edge for CDN, WAF, and ingress via Cloudflare Tunnel. Gemini (2.5 Pro / 2.5 Flash) provides the AI video and psychological-analysis capability.

## 2.3 Consequences

### Positive

- Genuinely ₹0/month infrastructure cost at this scale (see Section 5 for the exact free-tier math).

- Database durability (automated backups, point-in-time recovery, connection pooling) is handled by Neon rather than needing to be built in-house.

- AI/compute workloads are isolated in a separate service so a burst of Gemini calls cannot block the user-facing web app.

- Hosting compute in an Indian OCI region (Hyderabad or Mumbai) improves latency for SportX’s entirely-Indian user base and is a positive signal for the data-residency questions raised by Aadhaar/DPDPA (see Section 10.4).

- Clear scaling seams: when the system outgrows a single VM, the path forward (second VM + load balancer + managed Redis) does not require re-architecting.

### Negative / Trade-offs

- ARM (aarch64) architecture: requires confirming every Docker image used has an ARM64 build. This is largely a non-issue in 2026 for the stack chosen here, but is worth a one-time verification pass.

- A single production VM is a fault domain for the application layer (though not for data — Neon protects that). Mitigated by infrastructure-as-code + fast redeploy (Section 5.9).

- Auth.js does not ship a phone-OTP provider out of the box — this is custom-built work (Section 5.8).

- Postgres Row-Level Security (RLS), specified as “defense in depth” in v1.1, is deferred to V2 in favor of RBAC enforced at the API layer (Section 8.3).

- Two migration tools (Drizzle for Next.js, Alembic for FastAPI) operating on one database require a single designated “schema owner” to avoid drift (Section 7.3).

## 2.4 Rejected Alternatives

| Alternative | Why Rejected |
| --- | --- |
| Supabase (DB + Auth + Storage) | Subject to a documented ISP-level Section 69A block in India (Feb 2026) affecting *.supabase.co — a total-outage risk across three layers at once, for a 100%-India user base. See Section 3 for full detail. |
| Vercel + Railway for compute | Introduces real recurring cost at this scale that Oracle's Always-Free tier already covers for free; also does not cleanly resolve the BullMQ-on-serverless incompatibility present in v1.1's diagram. |
| Fully self-hosted Postgres in Docker | No managed backups or point-in-time recovery; a single VM becomes a single point of failure for data, not just compute. Neon removes this risk for the same ₹0 cost. |
| Microservices architecture | Premature for a 4-person team and ≤100k users. A modular monolith with one isolated compute service gives most of the benefit (AI isolation) without the operational overhead of many services. |
| 8-persona / 15-point additive verification system | Over-engineered for current network density — depends on coaches, teammates, and scouts already being on-platform before it can function. Superseded by the 4-source weighted model in Section 10, which works from day one. |
| Event-driven core architecture | Consent state changes (Section 9) must be applied synchronously and consistently — an eventually-consistent event-driven core would complicate the “withdrawal → instant hide” consent requirement. |
| MongoDB / Firestore | SportX's data is fundamentally relational (players, tournaments, scorecards, consent records, verification sources all reference each other). PostgreSQL with proper schemas is a better fit than a document store. |
| Django / NestJS for the core | Next.js is already the team's frontend framework; using it for the core API as well avoids maintaining a second framework and a second set of conventions for a 4-person team. |
| Kafka / dedicated message broker | Redis-backed queues (BullMQ + ARQ) are sufficient for V1 job volume and avoid operating a third piece of infrastructure. |

# 3. Why Supabase Was Removed

This section exists because the change from v1.1 is significant enough to warrant its own explanation — and because anyone reading the old document without this context might reasonably ask “why not just keep Supabase, it's simpler?”

## 3.1 The incident

On 24 February 2026, India’s Ministry of Electronics and Information Technology issued a blocking order under Section 69A of the IT Act targeting Supabase. Major Indian ISPs — including Jio, Airtel, and ACT Fibernet — implemented this as a DNS-level block on the *.supabase.co domain. Reporting on the incident's resolution is inconsistent: some sources describe it as resolved within about a week, others describe it as part of an ongoing, unexplained Section 69A order with no public timeline for reversal. India has a documented history of Section 69A blocks that became permanent (TikTok, banned since June 2020, is the most cited example).

## 3.2 Why this is a three-layer problem, not a one-layer problem

The critical detail is that *.supabase.co is not just “the database endpoint” — in the v1.1 architecture, it was simultaneously the endpoint for:

- Database (PostgreSQL via Supabase) — every query from both the Next.js core and the FastAPI compute service.

- Authentication (Supabase Auth) — every login, session check, and token refresh.

- Storage (Supabase Storage) — every scorecard image and profile photo upload/download.

A DNS-level block on this one domain does not degrade the app — it takes down login, every database read/write, and every media operation at the exact same moment, for every user in India (i.e., for 100% of SportX’s users). This is a worse failure mode than a single managed service going down, because there is no partial-functionality state for users to fall back to.

## 3.3 Decision

DECISION:  Replace all three Supabase-dependent layers independently, with three different providers, so that no single domain-level block can take down the entire platform at once: PostgreSQL → Neon, Auth → Auth.js (self-hosted within the Next.js core), Storage → OCI Object Storage.

WHY THIS CHOICE:  A “swap Postgres for Neon and keep Supabase Auth/Storage” approach would have removed the database risk but left two-thirds of the original single-point-of-failure intact. Since the replacements for Auth and Storage (Auth.js, OCI Object Storage) are themselves free and not meaningfully harder to integrate than their Supabase equivalents, there was no reason to leave a partial dependency in place.

# 4. High-Level Architecture Overview

This is the bird's-eye view. Each box and arrow here is expanded in detail in Section 5 (Hosting & Infrastructure) and Sections 6–13 (domain logic).

+---------------------------+ ¦ Cloudflare (Free) ¦ ¦ CDN cache + WAF + Tunnel ¦ +-------------+---------------+ ¦ cloudflared tunnel (outbound-only, ¦ no public IP / open ports on VM) +---------------------------------------v------------------------------------+ ¦ OCI Ampere A1 -- VM-PROD (2 OCPU / 12 GB) -- Hyderabad (or Mumbai) ¦ ¦ ¦ ¦ +-------------+ +--------------+ +-------------+ +-----------------+¦ ¦ ¦ cloudflared ¦-->¦ caddy (proxy)¦-->¦ web (Next.js)¦ ¦compute (FastAPI)¦¦ ¦ +-------------+ +------+-------+ +------+------+ +--------+--------+¦ ¦ ¦ ¦ ¦ ¦ ¦ +------v------+ +------v------+ +-------v-------+¦ ¦ ¦ web-worker ¦ ¦ redis ¦ ¦compute-worker ¦¦ ¦ ¦ (BullMQ) ¦ ¦ (queues) ¦ ¦ (ARQ) ¦¦ ¦ +-------------+ +-------------+ +-------+-------+¦ +--------------------------------------------------------------------+-------+ ¦ Gemini API +---------------------------+ v ¦ Neon Postgres ¦ +-------------+ ¦ pooled connection, ¦<------¦ Gemini ¦ ¦ backups + PITR built-in ¦ ¦ 2.5 Pro/Flash¦ +---------------------------+ +-------------+ +---------------------------+ ¦ OCI Object Storage ¦ ¦ S3-compatible API ¦ ¦ scorecards, profile photos ¦ +---------------------------+ -------------------------------------------------------------------------- VM-STAGING (2 OCPU / 12 GB): identical docker-compose stack, points at a Neon branch of the prod DB. Gate for testing forward-only migrations.

## 4.1 Component summary

| Component | Role | Hosted On |
| --- | --- | --- |
| Next.js core (“web”) | Auth, RBAC, consent, players, academies, tournaments, scouts, verification, evaluations — the modular monolith. | VM-PROD (Oracle Ampere A1, Docker) |
| FastAPI compute (“compute”) | OCR, AI video analysis (Gemini), AI psych analysis (Gemini), SportX Score engine, Trust scoring. | VM-PROD (Oracle Ampere A1, Docker) |
| web-worker (BullMQ) | Background jobs originating from the Next.js core (e.g., notifications, score-recompute triggers). | VM-PROD (separate process/container) |
| compute-worker (ARQ) | Background jobs from the compute service — primarily Gemini API calls (async, 30–90s each). | VM-PROD (separate process/container) |
| Redis | Shared broker for BullMQ and ARQ (separate logical DBs / key prefixes). | VM-PROD (Docker) |
| Caddy | Reverse proxy: routes /api/* to FastAPI, everything else to Next.js. TLS handled upstream by Cloudflare. | VM-PROD (Docker) |
| cloudflared | Outbound-only tunnel to Cloudflare edge — the VM has no open inbound ports or public IP exposure. | VM-PROD (Docker) |
| PostgreSQL | Single relational database for both services, accessed via Neon's pooled connection string. | Neon (managed, external) |
| Object Storage | Scorecard images, profile photos, exported documents. S3-compatible API. | OCI Object Storage (managed, same region as compute) |
| Gemini 2.5 Pro / Flash | AI video technique analysis (Pro) and psychological-profile analysis (Flash). | Google (external API) |
| KYC Provider (AUA) | Aadhaar / DigiLocker identity verification. | Surepass → Signzy (external, pending entity registration — see Section 10.3) |

# 5. Hosting & Infrastructure

V1 infrastructure is built entirely on Always-Free tiers. This section documents every component, the exact free-tier limits that cover SportX’s expected V1 load, the resource budget for the production VM, the security posture, and the CI/CD and disaster-recovery strategy.

## 5.1 Sizing: total active users vs. concurrent connections

The target of 5,000–7,000 users is a total-active-users figure, not a simultaneous-connections count. This distinction is critical to understanding why the hardware described in this section is sufficient.

A realistic concurrent request estimate: at peak, roughly 1–5% of total active users are actively making HTTP requests at any given second. At 7,000 total active users, that is 70–350 simultaneous in-flight requests. The production VM (2 OCPU / 12 GB, running Next.js in PM2 cluster mode and FastAPI with 2 Uvicorn workers) is well within capacity for this load. Neon’s connection pooler handles the database connection pressure that serverless environments typically cause.

WARNING:  If the target ever shifts to mean 5,000–7,000 truly simultaneous HTTP requests (i.e., 7,000 users all submitting forms at the exact same second), this VM would need to be resized toward the full 4 OCPU / 24 GB allocation and potentially load-balanced across two VMs. Monitor average concurrent requests in Sentry performance traces; if p95 latency under normal load consistently exceeds 800ms, that is the scale-up signal.

## 5.2 Oracle Cloud Ampere A1 — the free tier in detail

Oracle’s Always Free tier provides 4 ARM-based Ampere A1 OCPU cores and 24 GB of RAM, usable as a single 4/24 VM or split across up to four VMs. The allocation is monthly: 3,000 OCPU-hours and 18,000 GB-hours per month. Running two VMs (VM-PROD at 2 OCPU/12 GB and VM-STAGING at 2 OCPU/12 GB) 24/7 consumes exactly 2,920 OCPU-hours and 17,520 GB-hours — both comfortably under the 3,000 / 18,000 limits, with a margin for the hours when both VMs are running at peak.

Additionally, Oracle Always Free provides 200 GB of boot volume block storage and 10 TB of outbound data transfer per month.

NOTE:  ARM architecture (aarch64) is used throughout. Verify that every Docker image in the stack has an ARM64 build available before starting VM setup. All images listed in Section 5.4 have confirmed ARM64 builds on Docker Hub as of June 2026, but this should be re-confirmed at setup time.

WARNING:  Oracle Free tier accounts can be suspended without clear documentation of the reason, separate from the official overallocation policy. The official policy states that Ampere A1 instances are disabled and deleted after 30 days if the account exceeds Always-Free limits. Undocumented suspensions are anecdotal but reported on community forums. This is why Neon (not self-hosted Postgres) holds all persistent data: if an OCI instance is lost, data survives in Neon and the application layer can be rebuilt on a new VM within 1–2 hours from the docker-compose.yml in version control.

## 5.3 Region selection

DECISION:  OCI region: ap-hyderabad-1 (India South), with ap-mumbai-1 (India West) as the fallback if Hyderabad capacity is unavailable at signup. Both are Indian regions. Both have Ampere A1 availability.

WHY THIS CHOICE:  Hosting in India gives the lowest round-trip latency for an entirely-Indian user base (typically 10–30ms less than a Singapore or US region). More importantly, compute running in India strengthens the data-residency argument for Aadhaar-adjacent data (see Section 10.4) — even if the data itself lives in Neon (external), the processing layer that handles Aadhaar API calls is on-shore.

## 5.4 docker-compose structure

All services on VM-PROD run via a single docker-compose.yml. This is the source of truth for what runs on the VM.

version: '3.9' services: # ---- Ingress ---- cloudflared: image: cloudflare/cloudflared:latest # ARM64 available restart: always command: tunnel --no-autoupdate run environment: - TUNNEL_TOKEN=${CF_TUNNEL_TOKEN} networks: [internal] caddy: image: caddy:2-alpine # ARM64 available restart: always volumes: - ./Caddyfile:/etc/caddy/Caddyfile:ro networks: [internal] # ---- Application ---- web: # Next.js build: ./apps/web restart: always environment: - DATABASE_URL=${NEON_POOLED_URL} - AUTH_SECRET=${AUTH_SECRET} # ... (see Section 5.7 for full env list) networks: [internal] depends_on: [redis] web-worker: # BullMQ background jobs build: ./apps/web restart: always command: node dist/worker.js environment: - DATABASE_URL=${NEON_POOLED_URL} - REDIS_URL=${REDIS_URL} networks: [internal] depends_on: [redis] compute: # FastAPI + AI build: ./apps/compute restart: always environment: - DATABASE_URL=${NEON_POOLED_URL} - GEMINI_API_KEY=${GEMINI_API_KEY} networks: [internal] depends_on: [redis] compute-worker: # ARQ background jobs build: ./apps/compute restart: always command: python -m arq app.workers.WorkerSettings environment: - DATABASE_URL=${NEON_POOLED_URL} - REDIS_URL=${REDIS_URL} - GEMINI_API_KEY=${GEMINI_API_KEY} networks: [internal] depends_on: [redis] # ---- Infrastructure ---- redis: image: redis:7-alpine # ARM64 available restart: always command: redis-server --maxmemory 512mb --maxmemory-policy allkeys-lru volumes: - redis_data:/data networks: [internal] networks: internal: driver: bridge volumes: redis_data:

NOTE:  Redis is exposed only on the Docker-internal network. It is not reachable from outside the VM. The 512 MB memory cap with LRU eviction prevents Redis from growing unbounded — at V1 job volumes this is more than sufficient.

## 5.5 Caddy configuration

Caddy routes traffic from the cloudflared tunnel to the correct application service. TLS is terminated at Cloudflare’s edge, so Caddy only needs to handle HTTP internally.

{ auto_https off # TLS handled by Cloudflare at the edge } localhost { # All /api routes go to the FastAPI compute service handle /api/v1/compute/* { reverse_proxy compute:8000 } # Everything else goes to the Next.js web core handle { reverse_proxy web:3000 } }

## 5.6 Cloudflare Tunnel — no public IP

Rather than exposing the VM’s public IP and opening inbound firewall ports, a cloudflared container makes a persistent outbound-only connection to Cloudflare’s edge. Cloudflare routes traffic for sportx.in (or whichever domain is used) through this tunnel to Caddy inside the VM.

Net security effect:

- No inbound ports open on the OCI security list except SSH (restricted to the team’s specific IPs).

- The VM has no meaningful public attack surface — even if someone knows the VM’s IP, there is nothing to connect to.

- Cloudflare’s edge provides DDoS mitigation, basic WAF rules, and CDN caching for static assets and Object Storage responses — all on the free plan.

- TLS certificates are managed by Cloudflare, not by the VM operator.

## 5.7 Environment variables

Every secret lives in a .env file on the VM (not in version control). The following table covers all required environment variables for both services.

| Variable | Service | Description |
| --- | --- | --- |
| NEON_POOLED_URL | web, compute | Neon pooled connection string. All app connections use this endpoint; never the direct connection string under concurrent load. |
| DATABASE_URL | web, compute | Alias for NEON_POOLED_URL used by Drizzle and SQLAlchemy respectively. |
| AUTH_SECRET | web | 32-byte random secret for Auth.js JWT signing. Generate with: openssl rand -hex 32 |
| REDIS_URL | web-worker, compute-worker | redis://redis:6379 (internal Docker network — not a public URL). |
| GEMINI_API_KEY | compute, compute-worker | Google AI Studio API key. Ensure quotas are requested before launch (Section 14.5). |
| OCI_ACCESS_KEY / OCI_SECRET_KEY | web | OCI Object Storage credentials (S3-compatible API). Generate under OCI IAM. |
| OCI_BUCKET_REGION | web | OCI region, e.g. ap-hyderabad-1 |
| OCI_BUCKET_NAME | web | sportx-media (or similar) |
| OCI_S3_ENDPOINT | web | OCI Object Storage S3-compatible endpoint for the chosen region. |
| KYC_PROVIDER_API_KEY | web | Surepass or Signzy API key for Aadhaar verification. Pending entity registration. |
| SMS_GATEWAY_API_KEY | web | MSG91 or Fast2SMS key for phone OTP delivery. |
| SENTRY_DSN | web, compute | Sentry project DSN for error tracking. Both services should use separate Sentry projects. |
| CF_TUNNEL_TOKEN | cloudflared | Cloudflare Tunnel token from the Cloudflare Zero Trust dashboard. |
| NEXT_PUBLIC_SPORTX_ENV | web | production or staging. Used to gate certain UI behaviors and API targets. |

## 5.8 VM-PROD resource budget

The following table shows expected steady-state memory consumption. Total leaves 6–8 GB of headroom on the 12 GB VM for traffic spikes, OS overhead, and future growth.

| Container | Estimated RAM (steady-state) | CPU profile |
| --- | --- | --- |
| web (Next.js, PM2 cluster 2 workers) | 1.0 – 1.5 GB | Both ARM cores utilized. Mostly idle between requests. |
| web-worker (BullMQ) | 256 – 512 MB | Low CPU — mostly sleeping between job pulls. |
| compute (FastAPI, 2 Uvicorn workers) | 1.0 – 1.5 GB | Spiky. High during Gemini calls but I/O-bound (waiting on network), not CPU-bound. |
| compute-worker (ARQ) | 512 MB – 1.0 GB | Same profile as compute — I/O-bound during Gemini tasks. |
| redis | 256 MB (hard-capped) | Negligible. |
| caddy + cloudflared | 128 – 256 MB combined | Negligible. |
| OS + kernel + buffer cache | ~1 GB reserved | Consistent baseline. |
| TOTAL ESTIMATE | 4.2 – 5.8 GB | 6.2 – 7.8 GB free headroom on 12 GB. |

## 5.9 CI/CD pipeline

GitHub Actions automates the deploy pipeline. The critical design rule: nothing is deployed to VM-PROD without first passing on VM-STAGING.

| Trigger | Action | Target |
| --- | --- | --- |
| Push to main branch | Run unit tests + lint. If passing: build Docker images, push to GitHub Container Registry, SSH into VM-STAGING, pull and restart containers, run Alembic + Drizzle migrations against the Neon staging branch. | VM-STAGING |
| Manual “Push to Prod” workflow dispatch | Re-tag the images promoted from staging, SSH into VM-PROD, pull images, run migrations against Neon prod (no rollback — migrations are forward-only), restart containers. | VM-PROD |
| PR against main | Run tests and lint only. No deployment. | CI only |

WARNING:  Migrations are FORWARD ONLY. The previous architecture document specified this constraint but did not provide a safety mechanism. The safety mechanism is VM-STAGING: migrations run against the Neon staging branch before they ever reach the prod branch. If a migration causes test failures on staging, the manual promotion step is never triggered, and prod is unaffected.

## 5.10 Disaster recovery

If VM-PROD is lost (instance suspended, corrupted boot volume, or similar):

- Provision a new OCI Ampere A1 VM in the same region.

- Install Docker and docker-compose (5 minutes, scripted in the repo under infra/bootstrap.sh).

- Clone the private infra repo. Copy .env from a secure secrets store (1Password or similar).

- Pull Docker images from GitHub Container Registry. Run docker-compose up -d.

- Update the Cloudflare Tunnel config to point the new tunnel token to the new VM.

Estimated full recovery time: 60–90 minutes. Data loss: zero — all persistent data lives in Neon (which has automated backups and PITR independent of the VM’s lifecycle).

DECISION:  The docker-compose.yml, Caddyfile, cloudflared config, infra/bootstrap.sh, and env templates (without secrets) are all committed to the private infra repository. The architecture is infrastructure-as-code even without a full Terraform setup.

# 6. Next.js Core (the “web” Service)

The Next.js core is a modular monolith: a single deployable unit organized into cohesive domain modules. The word “monolith” should not be alarming — for a 4-person team at this scale, a well-structured monolith with clear module boundaries is significantly easier to operate and debug than a collection of microservices. The FastAPI compute service is carved out as a separate process only because its workloads (AI calls, OCR, score computation) are operationally distinct and should not be able to block user-facing Next.js routes.

## 6.1 Domain modules

| Module | Owns | Key tables |
| --- | --- | --- |
| auth | Sessions, RBAC role assignments, phone-OTP state, TOTP secrets, age-18 transition cron. | sessions, users, otp_attempts, totp_credentials |
| consent | Versioned consent records, withdrawal handling, audit trail. Every data-collection flow touches this module. | consent_records, consent_versions, consent_audit_log |
| players | Player profiles, sport-level metadata, guardian linkage for minors. | players, player_guardians, player_sports |
| academies | Academy profiles, coach linkage, batch-enrollment API. | academies, academy_coaches, enrollments |
| tournaments | Tournament and match records, organizer access, scorecard entry. | tournaments, matches, scorecards, scorecard_entries |
| verification | Trust score computation, verification event log, Aadhaar token storage. | verification_events, trust_scores, aadhaar_tokens |
| scouts | Scout profiles, saved searches, bookmarks, trial invitations. | scouts, saved_searches, bookmarks, trial_invitations |
| evaluations | Coach and scout evaluation forms, structured outputs. | evaluations, evaluation_responses |
| notifications | In-app and push notification queue, delivery status. | notifications, notification_log |
| admin | Platform moderation actions, role grants, content flags. | admin_actions, content_flags |

## 6.2 API routes vs. React components

API routes live under /app/api/ and are the backend of the Next.js core. React Server Components and Client Components handle the frontend. The boundary rule:

- All database access happens in API routes or React Server Components (never in Client Components).

- All authentication checks (session validation, role assertions) happen server-side, never in client-side code.

- Client Components are allowed to call the FastAPI compute service only via Next.js API routes that act as a proxy — the compute service is never called directly from the browser.

## 6.3 ORM: Drizzle

DECISION:  Drizzle ORM is the sole database interface for the Next.js core, with TypeScript schema definitions as the source of truth for database types.

WHY THIS CHOICE:  Drizzle is the only ORM for Next.js with first-class support for Neon’s serverless driver and Neon’s HTTP-over-fetch transport (which avoids WebSocket connection overhead in edge environments). It also integrates cleanly with Auth.js’s Drizzle adapter, keeping the auth and core schemas in one place.

WARNING:  Drizzle is the ONLY migration runner for the shared database. Alembic (used by FastAPI) is a read/query tool in this architecture — it does not run migrations. See Section 7.3 for the schema-ownership rule that prevents migration drift.

# 7. FastAPI Compute Service (the “compute” Service)

The compute service exists for one reason: to isolate workloads that should never block user-facing HTTP responses. All AI calls (Gemini), OCR processing, score computation, and trust-score recalculation run here. It is a standard FastAPI application with 2 Uvicorn workers and an ARQ worker process for background tasks.

## 7.1 Endpoints

| Endpoint | Method | Description | Sync or Async |
| --- | --- | --- | --- |
| POST /api/v1/compute/video/analyze | POST | Submit a YouTube URL for Gemini technique analysis. Returns a task_id immediately. | Async (ARQ job) |
| GET /api/v1/compute/video/status/{task_id} | GET | Poll for result of a video analysis job. | Sync |
| POST /api/v1/compute/psych/analyze | POST | Submit scored questionnaire + open-ended answers for Gemini psych profile. Returns task_id. | Async (ARQ job) |
| GET /api/v1/compute/psych/status/{task_id} | GET | Poll for result of a psych analysis job. | Sync |
| POST /api/v1/compute/ocr/scorecard | POST | Submit scorecard image URL for OCR extraction. Returns task_id. | Async (ARQ job) |
| GET /api/v1/compute/ocr/status/{task_id} | GET | Poll for OCR result. | Sync |
| POST /api/v1/compute/score/recompute/{player_id} | POST | Trigger SportX Score recomputation for a player. Called by web-worker after verification events. | Async (ARQ job) |
| GET /api/v1/compute/health | GET | Health check endpoint: confirms DB connectivity, Redis connectivity, and Gemini API reachability. | Sync |

## 7.2 Async task pattern

Video analysis and psych analysis can take 30–90 seconds (Gemini network latency). The pattern is: submit → get task_id → poll until complete.

# 1. Client POSTs to /analyze/video # FastAPI enqueues an ARQ job and immediately returns: { "task_id": "tsk_abc123", "status": "PENDING", "estimated_seconds": 60 } # 2. Frontend polls GET /analyze/video/status/tsk_abc123 every 5 seconds. # Status state machine: # PENDING --> PROCESSING --> COMPLETE # \-> FAILED (includes error reason) # 3. On COMPLETE, the full analysis JSON is returned in the status response. # Results are also persisted to the database so re-polling always returns # the same result (idempotent reads).

## 7.3 Schema ownership rule — critical

WARNING:  Both Next.js (Drizzle) and FastAPI (Alembic + SQLAlchemy) share one PostgreSQL database. Running two migration tools against the same database is a documented risk: migration history tables disagree, one service silently alters a table the other doesn’t know about, and the schema drifts. This MUST be prevented from day one.

DECISION:  Drizzle (Next.js core) is the sole schema owner and the only tool that runs migrations. Alembic is configured in a read/reflect-only mode: SQLAlchemy models are declared with autoload_with=engine (reflecting the live schema) rather than manually defined, and Alembic migrations are never created or run. FastAPI reads and writes data; it never alters schema.

Enforcement: the GitHub Actions workflow that runs Alembic in the CI pipeline should only run alembic current (no upgrade or revision). If any team member creates an Alembic migration file, that is a blocking code review failure.

## 7.4 ORM: SQLAlchemy (async)

FastAPI uses SQLAlchemy 2.x in async mode with asyncpg as the driver. All database calls are async to avoid blocking the Uvicorn event loop during query execution.

NOTE:  All SQLAlchemy connections use the Neon POOLED connection string (same as Drizzle). This is the URL that routes through Neon’s PgBouncer-based pooler. Neon’s pooler runs in TRANSACTION mode — this means SET LOCAL session-level commands do not persist across connections. Since RLS is deferred to V2 (Section 8.3), this is not a problem in V1, but must be revisited when RLS is enabled.

# 8. Database (Neon PostgreSQL)

## 8.1 Why Neon, not self-hosted Postgres

| Concern | Self-hosted Postgres on OCI VM | Neon (chosen) |
| --- | --- | --- |
| Automated backups | None by default. Must build a pg_dump → gzip → Object Storage cron job manually. | Automated daily backups + point-in-time recovery (PITR) are included in all tiers. |
| PITR (point-in-time recovery) | Not available without Postgres WAL archiving, which requires significant setup. | Built-in. Can restore to any second within the retention window. |
| Connection pooling | Not included. Must self-operate PgBouncer, adding another service to manage. | PgBouncer-based pooler is available as a built-in connection string. Critical for Next.js serverless-style concurrency. |
| Data durability if VM is lost | Database lost with the VM. Restored from last manual backup (potential data loss window). | Neon is independent of the compute VM. VM loss has zero impact on data. |
| Cost | ₹0 (on Always-Free block storage) but significant operational time cost to build backup + recovery. | ₹0 at V1 scale (free tier). Paid tiers start only when storage or branch count grows. |
| Staging database | Requires a second complete database setup. | Neon branching: create a branch of the prod database in seconds, with a copy-on-write snapshot. |

## 8.2 Connection pooling — why this is non-negotiable at 5K users

PostgreSQL has a hard limit on the number of simultaneous connections it can accept (typically 100–200 depending on shared_memory configuration). Next.js in any environment where multiple processes can spin up (even PM2 cluster mode on a single VM) can open multiple connections per process. Without a pooler, under concurrent load you can exhaust Postgres connections quickly and receive ‘too many connections’ errors that cause cascading 500s across the entire application.

DECISION:  ALL database connections from both the web service and the compute service use the POOLED connection string provided by Neon. This is a different URL from the direct connection string — it routes through Neon’s PgBouncer instance. The direct connection string is used ONLY for migration runs (Drizzle Kit) during the CI/CD deploy step, never by the application.

# In .env (DO NOT swap these accidentally): DATABASE_URL=postgresql://user:pass@ep-xyz-pooler.ap-southeast-1.aws.neon.tech/sportx # POOLED ✔ DATABASE_DIRECT_URL=postgresql://user:pass@ep-xyz.ap-southeast-1.aws.neon.tech/sportx # DIRECT — migrations only

## 8.3 Row-Level Security (RLS) — deferred to V2

DECISION:  RLS is NOT implemented in V1. Authorization is enforced at the API layer (every route asserts the authenticated user’s role before executing any query). RLS is the defense-in-depth layer; it is not the primary control.

WHY THIS CHOICE:  Enabling RLS with Auth.js (instead of Supabase Auth) requires injecting session context (app.user_id, app.user_role) into every database connection via SET LOCAL before queries run. Neon’s pooler runs in TRANSACTION mode, which means SET LOCAL values do not persist across pooled connections. Solving this requires either switching to SESSION mode pooling (which reduces pool efficiency) or wrapping every query in an explicit transaction that sets local context first. This is doable but non-trivial, and given that API-layer RBAC already prevents unauthorized data access, the marginal security gain of adding RLS in V1 does not justify the implementation risk for a 4-person team. It is a V2 hardening task.

## 8.4 Neon branching for staging

Neon’s branching feature creates a copy-on-write snapshot of the production database in seconds. VM-STAGING points its DATABASE_URL at a Neon branch rather than at a separate empty database. This means migration tests run against realistic production-shaped data, not against an empty schema or a manually-seeded test fixture. If a migration breaks something on the staging branch, it is immediately visible in staging behavior, and the prod branch is never touched.

## 8.5 Data residency open question

WARNING:  Neon’s available regions are AWS-based. The closest region to India is ap-southeast-1 (Singapore). This means the database physically lives outside India. DPDPA 2023 generally permits this with adequate contractual safeguards, but UIDAI’s specific regulations on Aadhaar-derived data (even tokenized HMAC values) have historically included stricter localization language. Before launch, a legal review is needed to confirm whether the consent_records and aadhaar_tokens tables can legally live in a Singapore-region database, or whether those specific tables need to be stored on the OCI VM (in-India). If the latter, those tables move to a self-hosted Postgres container on VM-PROD with a nightly pg_dump → OCI Object Storage backup, and all other tables remain in Neon. This is a contained, reversible decision.

# 9. Authentication (Auth.js)

Auth.js (formerly NextAuth.js) runs within the Next.js core. It handles all session creation, token signing, and credential validation. The Drizzle adapter persists session and user data in the same Neon Postgres database as the rest of the application.

## 9.1 Session model

DECISION:  Auth.js is configured in database session mode (not JWT-only). Sessions are persisted as rows in the sessions table, allowing server-side revocation — critical for admin suspension of accounts, parental guardian removal, and the under-18 account transitions.

## 9.2 Phone OTP provider (custom)

Auth.js does not include a phone OTP provider. This is implemented as a custom Credentials provider. The flow:

- User enters their phone number on the login screen.

- Next.js API route: generate a 6-digit OTP, hash it with bcrypt (10 rounds), store the hash in the otp_attempts table with a 10-minute TTL and the phone number.

- Send the plaintext OTP via the SMS gateway (MSG91 or Fast2SMS). MSG91 is preferred: it has reliable delivery in rural India, and its transactional SMS routes work without DLT header issues for most use cases.

- User enters the OTP. API route: fetch the stored hash for this phone number, verify with bcrypt, check TTL has not expired, consume the record (mark as used, cannot be reused).

- On success: Auth.js creates a session. On failure after 5 attempts: lock the phone number for 30 minutes.

// otp_attempts schema (Drizzle) export const otpAttempts = pgTable('otp_attempts', { id: uuid('id').defaultRandom().primaryKey(), phone: text('phone').notNull(), hash: text('hash').notNull(), // bcrypt hash of the plaintext OTP expiresAt: timestamp('expires_at').notNull(), used: boolean('used').default(false), attemptCount:integer('attempt_count').default(0), lockedUntil: timestamp('locked_until'), createdAt: timestamp('created_at').defaultNow() });

## 9.3 TOTP MFA for Admin and Scout roles

After phone OTP completes, Admin and Scout users are redirected to a TOTP (Authenticator app) challenge before their session is fully established. Implementation uses the otpauth library for TOTP generation and the QR code library for enrollment QR rendering.

TOTP secrets are stored encrypted (AES-256-GCM, key from AUTH_SECRET) in the totp_credentials table. This table is never included in SELECT * queries — it is always referenced explicitly by column name.

## 9.4 Role assignment and RBAC

Roles are stored in the users table as a PostgreSQL ENUM. Valid roles in V1:

- PLAYER — registered cricket player profile.

- COACH — verified coach, can endorse players.

- SCOUT — paying subscriber, search/evaluate access.

- ACADEMY_ADMIN — manages an academy’s enrolled players.

- TOURNAMENT_ADMIN — manages tournament and match records.

- FRANCHISE_ANALYST — read-only access to scout data.

- ADMIN — platform-level moderation, user management.

## 9.5 Minor accounts and guardian linkage

Players under 18 are linked to a verified guardian (parent/coach) in the player_guardians table. Scout communications for minor accounts are routed through the guardian’s contact, not directly to the player.

A nightly cron job (BullMQ, web-worker) runs at 00:01 IST to check for players whose 18th birthday is today. It transitions the account to adult control: removes guardian linkage from the active communications path, sends both the player and the guardian a confirmation notification, and logs the event in the consent_audit_log.

NOTE:  This cron job must be idempotent — if it runs twice on the same day due to a restart, it should not send duplicate notifications or create duplicate audit entries. Implement with a processed_date field on the transition record.

# 10. Verification & Trust System

This is the most consequential design decision in the SportX product — the thing that makes or breaks scout trust in the platform. The previous architecture specified an 8-persona, 15-point additive system with five trust tiers. This has been replaced with a simpler, dependency-lighter 4-source weighted model that works from day one without requiring coaches, teammates, or BCCI API access to already be present.

## 10.1 The 4-source trust model

| Source | Weight | What it confirms | Implementation |
| --- | --- | --- | --- |
| Self (player input) | 0.2 | The player filled in their own profile. No external confirmation. | No extra integration needed. Applied by default on profile completion. |
| Coach endorsement | 0.5 | A registered coach on the platform has confirmed this player trains with them at the claimed level. | Coach submits an endorsement form from their Coach account. Stored as a verification_event. |
| Tournament / organizer record | 0.8 | A tournament admin has uploaded match results that include this player’s name and performance. | Tournament Admin uploads scorecard CSV or enters results. The match appears in the player’s verified match history. |
| Aadhaar / Admin (Tier 0) | 1.0 | Government-verified identity. Highest trust. Overwrites self-reported DOB. | Aadhaar verification via Surepass/Signzy AUA integration. Pending entity registration (see 10.3). |

The Trust Score for a player is computed by the compute service as:

TrustScore = max(source_weights_present) # Examples: # Player with only self-input data: TrustScore = 0.2 (Self only) # Player with coach endorsement: TrustScore = 0.5 # Player in tournament records + coach: TrustScore = 0.8 (tournament is the max) # Aadhaar-verified player: TrustScore = 1.0 # The Trust Score gates scout visibility: # < 0.3 : Profile hidden from all scout searches (player can see their own profile) # 0.3 - 0.49 : Visible in searches with 'Show unverified' filter only # 0.5 - 0.79 : Standard search visibility, badge shown # 0.8+ : Full visibility, 'Verified Match Record' badge # 1.0 : 'Aadhaar Verified' badge, priority in searches

## 10.2 Statistical plausibility check

Applied at profile submission time (not asynchronously). Before any self-reported stats are written to the database, the compute service runs a rule-based plausibility check:

- Impossible values are hard-blocked: batting average > 100, economy rate < 2.0, strike rate > 400 (minimum 10 balls faced).

- Implausible values (top 1% of the distribution for claimed tournament level and age bracket) are soft-flagged with a data_quality_flags entry. The profile is still saved, but the flag is visible to scouts.

- The plausibility thresholds are seeded from the IPL benchmark values in the scoring research (BPI 40.5, CBR 15.0) and scaled down for district/state level. These thresholds should be recalibrated quarterly as real user data accumulates.

## 10.3 Aadhaar integration — entity dependency

WARNING:  Aadhaar verification (Trust Score 1.0) requires SportX to be a registered legal entity in India (typically a Private Limited company), and to either operate as a registered AUA/KUA or use a licensed sub-AUA gateway (Surepass or Signzy are the standard choices for startups). This is NOT a technical task — it involves corporate formation + UIDAI AUA registration, each with their own timelines outside engineering control. V1 can launch WITHOUT Aadhaar verification, with Trust Scores capping at 0.8 (tournament record). Aadhaar becomes an additive enhancement once the entity is registered.

The Aadhaar verification flow (when available):

- Player initiates verification from their profile.

- Platform calls Surepass/Signzy API with the player’s Aadhaar number (entered by the player, not stored).

- KYC provider returns a demographic match (name, DOB confirmed) and a unique token.

- Raw Aadhaar number is IMMEDIATELY discarded. Never written to the database.

- An HMAC-SHA256 of (Aadhaar UID + platform_salt) is stored in the aadhaar_tokens table as the identifier for deduplication.

- The verified DOB overwrites the self-reported DOB. TrustScore is updated to 1.0.

## 10.4 Consent system

Every piece of data collected from a player requires a corresponding consent record. This is required by DPDPA 2023 for all personal data, and has additional importance for sports-specific data (health metrics, psychological assessments) and for minor players.

| Consent type | Required before | Revocable? | Minor rule |
| --- | --- | --- | --- |
| Profile data processing | Creating a player profile | Yes. Withdrawal hides profile from all scouts within 5 minutes. | Guardian must consent on behalf of player under 18. |
| Scout visibility | Profile appears in any scout search | Yes. Withdrawal = immediate removal from search results. | Guardian consent required. |
| Video analysis processing | Gemini video analysis is triggered | Yes. Withdrawal deletes stored analysis result. | Adult-only feature. Players under 18 cannot submit for video analysis in V1. |
| Psychological assessment | Psych questionnaire is accessed | Yes. Withdrawal deletes stored psych profile. | Adult-only (18+). A behavioral evaluation form (coach-submitted) is the minor-appropriate equivalent. |
| Aadhaar / identity verification | Aadhaar verification is initiated | N/A (no ongoing data stored after token generation) | Guardian consent required. Minor cannot initiate Aadhaar verification independently. |

NOTE:  Consent withdrawal must be handled synchronously and with priority. When a player withdraws consent for scout visibility, the profile must be removed from the scout search index within 5 minutes — not on the next background job run. Implement this as a high-priority BullMQ job with no delay.

# 11. Background Jobs (BullMQ & ARQ)

Two separate job queues run in parallel: BullMQ (Node.js, part of the web-worker process) handles jobs originating from the Next.js core, and ARQ (Python, part of the compute-worker process) handles jobs originating from the FastAPI compute service. Both queues use the same Redis instance with separate key prefix namespaces to avoid collision.

## 11.1 Redis namespace convention

# BullMQ (Node) uses prefix: bull: # ARQ (Python) uses prefix: arq: # Redis logical DB allocation: # DB 0 - BullMQ queues # DB 1 - ARQ queues # DB 2 - OTP TTL store (short-lived keys, auto-expiring)

## 11.2 BullMQ job types (web-worker)

| Job type | Trigger | Priority | Retry policy |
| --- | --- | --- | --- |
| consent.withdraw.visibility | Player withdraws scout-visibility consent | CRITICAL | No retry — must succeed first attempt or escalate to admin. |
| notification.send | Any event requiring user notification (tier change, trial invite, etc.) | HIGH | 3 retries, exponential backoff. |
| player.age_transition | Nightly cron: player turns 18 | NORMAL | 2 retries. Idempotent. |
| score.recompute_trigger | New verification event created for a player | NORMAL | Enqueues an ARQ job via Redis; does not do the computation itself. |
| scout.search_index_update | Player profile updated or verified | LOW | 3 retries. Eventually consistent. |

## 11.3 ARQ job types (compute-worker)

| Job type | Trigger | Timeout | Retry policy |
| --- | --- | --- | --- |
| video.analyze | POST /api/v1/compute/video/analyze | 120s (Gemini can be slow on long videos) | 2 retries. If all fail, task_id status = FAILED with reason. |
| psych.analyze | POST /api/v1/compute/psych/analyze | 60s | 2 retries. |
| ocr.scorecard | POST /api/v1/compute/ocr/scorecard | 60s | 2 retries. |
| score.recompute | Triggered by score.recompute_trigger BullMQ job | 30s | 3 retries. |

# 12. Object Storage (OCI Object Storage)

## 12.1 Free tier limits and budget

| Limit | Value | SportX V1 headroom |
| --- | --- | --- |
| Total storage (Standard + Infrequent + Archive) | 20 GB | Profile photos (~100 KB avg) + scorecard images (~300 KB avg). 20 GB covers ~55,000 scorecards or ~200,000 profile photos. More than sufficient for V1. |
| Object Storage API requests | 50,000 per month | ~1,667 per day. Risk: if each of 7,000 active users fetches 7+ images per day at origin (not from Cloudflare cache), this limit is reached. Mitigation: Cloudflare CDN caches all public media (Section 12.3). |
| Outbound data transfer | 10 TB per month (OCI overall free tier) | No realistic V1 risk. |

## 12.2 Bucket structure

sportx-media/ profiles/ {player_id}/avatar.jpg # Public read, signed-write scorecards/ {match_id}/{scorecard_id}.jpg # Private — signed URL for read exports/ {player_id}/{export_id}.pdf # Private — signed URL, 1h TTL documents/ {player_id}/{doc_type}.jpg # Private — admin access only

## 12.3 Cloudflare CDN in front of Object Storage

All public media (profile photos) is served through Cloudflare’s cache rather than directly from OCI Object Storage. Cloudflare caches the response at the edge after the first request; subsequent requests for the same asset never reach OCI Object Storage at all. This is what keeps the 50,000 API requests/month limit from being a binding constraint.

DECISION:  Public media bucket (profiles/) has Cloudflare caching enabled with a Cache-Control: public, max-age=86400 header. Private media (scorecards/, exports/, documents/) is served via time-limited signed URLs generated server-side, bypassing the CDN.

## 12.4 S3-compatible API usage

OCI Object Storage exposes an S3-compatible API endpoint per region. Using the AWS SDK v3 (@aws-sdk/client-s3) against this endpoint requires only a configuration change — no code changes if SportX ever moves to Cloudflare R2 or AWS S3 later:

import { S3Client } from '@aws-sdk/client-s3'; export const storageClient = new S3Client({ region: process.env.OCI_BUCKET_REGION, endpoint: process.env.OCI_S3_ENDPOINT, // OCI region-specific S3 endpoint credentials: { accessKeyId: process.env.OCI_ACCESS_KEY, secretAccessKey: process.env.OCI_SECRET_KEY, }, forcePathStyle: true, // Required for OCI Object Storage compatibility });

# 13. SportX Score & Trust Score

SportX uses two distinct scores. Conflating them is the most common misunderstanding of this design — they measure different things and are displayed in different contexts.

|  | SportX Score | Trust Score |
| --- | --- | --- |
| What it measures | How good is this player? | How trustworthy is this player’s data? |
| Range | 0 – 100 | 0.2, 0.5, 0.8, 1.0 (four discrete levels) |
| Who sees it | Players and scouts (prominently) | Scouts (prominently, alongside SportX Score) |
| What gates it | Trust Score must be ≥ 0.5 for Performance component to be included. Below 0.5, SportX Score is displayed as ‘Unverified’. | Nothing gates the Trust Score itself — it is always displayed. |
| Who computes it | compute service (ARQ job, recomputed on verification events) | compute service (synchronous on verification event, also as ARQ job for bulk) |

## 13.1 SportX Score components

| Component | Max points | Gate condition | What feeds it |
| --- | --- | --- | --- |
| Performance | 40 | Trust Score ≥ 0.5. Below this, this component is 0 and the score shows as Unverified. | BPI (Batting Productivity Index) and/or CBR (Combined Bowling Rate) from match records or self-reported stats (clearly labeled). |
| Experience | 15 | None. | Tournament level progression. District = 5, State = 10, National pathway = 15. |
| Profile Completeness | 10 | None. | Fields filled: photo, bio, role, sub-role, district, academy affiliation, contact. |
| Phone Verification | 5 | Phone OTP completed. | Auth.js session metadata: phone_verified = true. |
| Video Analysis | Displayed, NOT scored | Adult-only. Consent given. | Displayed alongside SportX Score as a qualitative panel — technique grades, confidence levels, red flags. Does not add to the 0–100 number. |
| Psychological Profile | Displayed, NOT scored | Adults only (18+). Consent given. | Displayed alongside SportX Score as a qualitative panel. Does not add to the 0–100 number. |

NOTE:  Video and Psych components are DISPLAYED but NOT SCORED intentionally. Adding them to the numeric score would incentivize players to game the assessments to maximize points. Displaying them separately as qualitative panels gives scouts the signal they need without creating a gameable numerical incentive.

## 13.2 Score recomputation triggers

- New verification event (any source) → BullMQ score.recompute_trigger → ARQ score.recompute job.

- Player updates their stats (self-reported) → plausibility check → if passed, ARQ score.recompute job.

- Tournament admin adds a match result that includes this player → ARQ score.recompute job.

- Nightly bulk recompute cron (catches any drift from schema or threshold changes): low priority ARQ job for all players with a last_score_computed_at older than 24 hours.

# 14. AI Modules (Gemini)

## 14.1 Model selection

| Task | Model | Rationale |
| --- | --- | --- |
| Video technique analysis | Gemini 2.5 Pro | Video understanding (YouTube URL input) requires the highest-capability model. Pro has the best temporal reasoning over video content. |
| Psychological profile analysis | Gemini 2.5 Flash | Text-only task (scored questionnaire + open-ended answers). Flash is faster and significantly cheaper, and the task does not benefit from Pro’s additional capability. |
| OCR (scorecard images) | Gemini 2.5 Flash | Document understanding / image-to-text. Flash is sufficient and cheaper. |

## 14.2 Video analysis

Players submit a YouTube URL + angle description + context notes via the portal. The compute service validates the URL (confirms it is a public YouTube video) and enqueues an ARQ video.analyze job.

Gemini 2.5 Pro accepts YouTube URLs natively as a file_data input — no video download or re-upload to Object Storage is required. The model accesses the video directly from YouTube.

WARNING:  Video analysis requires two clips minimum: one umpire-angle and one side-on (crease) angle. A single generic highlight clip does not give Gemini enough angular coverage to make reliable technique observations. Enforce this at the UI level: the form requires at least two separate YouTube URLs, each with a mandatory angle-type selection. If only one URL is submitted, the job is rejected at validation before enqueue.

Output schema (stored in the database and returned to the frontend):

{ "task_id": "tsk_abc123", "player_id": "...", "analyzed_at": "2026-06-15T10:30:00Z", "clips_analyzed": ["https://youtube.com/...", "https://youtube.com/..."], "overall_assessment": { "summary": "...", "confidence": "HIGH¦MEDIUM¦LOW" }, "technique_observations": [ { "marker": "Front foot movement", "observation": "...", "confidence": "HIGH", "category": "STRENGTH¦DEVELOPMENT_AREA¦INJURY_RISK_FLAG" } ], "role_specific_scores": { "bat_flow": 4, "head_position": 3 }, // 1-5 scale "recommendations": [ { "priority": "HIGH¦MEDIUM¦LOW", "description": "...", "drill_suggestion": "..." } ], "data_quality_flags": ["angle_not_optimal", "video_too_short"], "analysis_caveats": ["Side-on angle partially obstructed. Backlift assessment is LOW confidence."] }

## 14.3 Psychological assessment

Adults only (18+). Minors are shown a behavioral evaluation form (coach-submitted) instead.

The questionnaire is anchored to the ACSI-28 framework (Athletic Coping Skills Inventory, 28 items) with cricket-specific behavioral scenario questions added. Section B open-ended responses feed the Gemini Flash analysis alongside the ACSI subscale scores.

WARNING:  Social desirability bias is the primary validity risk. Players who know scouts see their results will answer to appear “mentally strong.” Two mitigations are built into the prompt and the questionnaire design: (1) The questionnaire is framed as a “Development Profile” not a “psychological assessment.” (2) The Gemini prompt instructs the model to flag profiles where all answers are uniformly positive, where open-ended responses are vague or generic, or where lie-scale items are endorsed positively. These flags appear in the scout-facing output.

The psych output has two separate views:

- Scout view: high-level mental performance summary, notable strengths, pressure indicators, coachability signal, social desirability risk flag. Always accompanied by mandatory caveats.

- Player view: developmental framing, specific areas to work on, suggested focus, no numeric score. Framed as coaching input, not a verdict.

## 14.4 OCR for scorecards

Tournament admins can upload a scorecard image (photo of a physical scorecard, or a screenshot). Gemini Flash extracts the match data: team names, player names, batting figures (runs, balls, fours, sixes, dismissal), bowling figures (overs, maidens, runs, wickets). The extract is presented to the admin for confirmation before being written to the database — OCR output is never auto-committed without human review.

## 14.5 Gemini API rate limits and cost

WARNING:  Gemini 2.5 Pro has per-minute and per-day rate limits on the default API key quota. Video analysis jobs are long and token-intensive. If multiple video analyses are queued simultaneously, the ARQ compute-worker may hit rate limits and fail jobs. Before launch: request a quota increase from Google AI Studio for Gemini 2.5 Pro input tokens per minute. Set the ARQ worker’s concurrency for video.analyze to 1 (one video analyzed at a time) to avoid simultaneous quota exhaustion.

Cost estimate at V1 scale (rough order of magnitude — verify against current Google AI Studio pricing at launch):

- Video analysis: approx. ₹5–20 per analysis (video token cost depends on clip length). If 200 players submit video per month: ₹1,000–4,000/month.

- Psych analysis: approx. ₹0.50–2 per questionnaire (text-only). If 500 players complete psych per month: ₹250–1,000/month.

- OCR: approx. ₹0.10–0.50 per scorecard image. If 1,000 scorecards per month: ₹100–500/month.

- Total estimated AI cost at V1 scale: ₹1,350–5,500/month (~$16–66 USD/month). This is the primary non-zero running cost in the architecture.

# 15. Role-Based Access Control (RBAC) & Authorization

Every API route in the Next.js core and every endpoint in the FastAPI compute service performs a role assertion before executing any database query or business logic. This is the primary access-control mechanism in V1.

## 15.1 Role permission matrix

| Action | PLAYER | COACH | SCOUT | ACADEMY_ADMIN | TOURNAMENT_ADMIN | FRANCHISE_ANALYST | ADMIN |
| --- | --- | --- | --- | --- | --- | --- | --- |
| View own profile | ✓ | ✓ | – | ✓ | – | – | ✓ |
| Edit own stats / profile | ✓ | – | – | – | – | – | ✓ |
| Search player profiles | – | Limited | ✓ | ✓ (academy only) | ✓ (tournament only) | ✓ | ✓ |
| View contact details | – | – | ✓ (paywall) | ✓ | ✓ | – | ✓ |
| Submit video for analysis | ✓ (adults) | – | – | – | – | – | ✓ |
| Submit psych questionnaire | ✓ (18+ only) | – | – | – | – | – | ✓ |
| Endorse a player (verification) | – | ✓ | ✓ | ✓ | ✓ | – | ✓ |
| Upload tournament results | – | – | – | ✓ | ✓ | – | ✓ |
| Send trial invitation | – | – | ✓ | ✓ | ✓ | ✓ | ✓ |
| Flag suspicious profile | – | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Suspend a user account | – | – | – | – | – | – | ✓ |
| Grant or change user roles | – | – | – | – | – | – | ✓ |

## 15.2 RLS deferred to V2

As explained in Section 8.3, Postgres Row-Level Security (RLS) is a V2 task. In V1, the RBAC matrix above is enforced entirely at the API layer. Every route handler checks the session role before executing. This is secure by design because no client can directly access the database — all access flows through authenticated API routes.

NOTE:  A penetration test or security review (even an informal one from a trusted engineer outside the team) should be conducted before opening scout subscriptions. The primary attack surface to test: can a PLAYER-role user craft a request to access another player’s private data or scout-gated contact details?

# 16. Observability & Monitoring

## 16.1 Error tracking (Sentry)

DECISION:  Sentry is used for application error tracking in both the web service and the compute service. Each service uses a separate Sentry project for independent alert routing.

WARNING:  Sentry error reports must NEVER contain PII. Aadhaar numbers, phone numbers, player names, and OTP values can all appear in stack traces or request bodies if not explicitly scrubbed. Configure Sentry’s before-send hook in both services to redact any field matching patterns: /phone/i, /aadhaar/i, /otp/i, /name/i (in request body context), /dob/i. Audit this configuration before any data enters the system.

## 16.2 Infrastructure monitoring (OCI)

OCI provides free built-in compute monitoring (CPU utilization, memory, network I/O) with configurable alarms at no extra cost. Configure the following alarms before launch:

- CPU utilization > 80% for 5 consecutive minutes → email alert to the team.

- Available memory < 2 GB → email alert.

- Instance unreachable (health check fail) for > 2 minutes → immediate alert.

## 16.3 Uptime monitoring

UptimeRobot (free tier, 5-minute check intervals) monitors the following health endpoints:

- GET /api/health → Next.js core liveness (checks DB connectivity via a simple SELECT 1).

- GET /api/v1/compute/health → FastAPI liveness (checks DB, Redis, and a Gemini API ping).

Downtime alerts go to the team via email and Telegram (UptimeRobot supports Telegram webhooks for free).

## 16.4 Database observability

Neon’s dashboard provides query performance metrics (slow queries, connection count, cache hit rate) without any additional setup. Monitor weekly during V1 ramp-up. The primary metric to watch: connection pool utilization (should stay well below the pooler’s configured max).

# 17. Consolidated Risk Register

Every WARNING in this document is reproduced here with a mitigation strategy, severity assessment, and recommended owner. This table should be reviewed at the start of each sprint during V1 build.

| ID | Risk | Severity | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| R-01 | OCI Always Free instance suspended or reclaimed without warning. | HIGH | All persistent data in Neon (survives VM loss). IaC in repo enables rebuild in 60–90 min. | DevOps | OPEN — monitor |
| R-02 | Neon database (Singapore region) does not satisfy UIDAI/DPDPA data-residency requirement for Aadhaar-derived tokens. | HIGH | Legal review required before Aadhaar integration. Fallback: move consent_records + aadhaar_tokens to self-hosted Postgres on OCI VM. | Legal + Engineering | OPEN — BLOCKING for Aadhaar feature |
| R-03 | Aadhaar/AUA entity registration not complete at V1 launch. | MEDIUM | V1 launches without Aadhaar verification (Trust Score caps at 0.8). Aadhaar is an additive enhancement, not a launch blocker. | Founders | OPEN — track timeline |
| R-04 | Gemini 2.5 Pro rate limit hit during burst of video analysis submissions. | MEDIUM | ARQ video.analyze concurrency = 1. Request quota increase from Google AI Studio before launch. | Engineering | OPEN — pre-launch action |
| R-05 | Gemini model version deprecated or pricing changes significantly. | MEDIUM | Monitor Google AI changelog. Keep model string in config (not hardcoded) so a version swap is a config change. | Engineering | OPEN — monitor |
| R-06 | OCI Object Storage 50K API request/month limit exceeded if CDN caching is not effective. | MEDIUM | Cloudflare CDN caches all public media. Monitor Object Storage request metrics in OCI dashboard monthly. | Engineering | OPEN — monitor post-launch |
| R-07 | Sentry error reports accidentally include PII (phone, Aadhaar, OTP values). | HIGH | Configure before-send PII scrubbing in both Sentry projects before any real user data enters system. Audit configuration. | Engineering (Security) | OPEN — pre-launch action |
| R-08 | Auth.js phone-OTP provider improperly implemented, allowing OTP reuse or brute-force. | HIGH | Implement used flag, TTL, and attempt lockout (Section 9.2). Security review of auth module before launch. | Engineering (Security) | OPEN — pre-launch action |
| R-09 | Two migration tools (Drizzle + Alembic) causing schema drift. | HIGH | Decision: Drizzle is sole migration runner. Alembic never creates or runs migrations. CI pipeline enforces this. | Engineering | MITIGATED — enforce in PR review |
| R-10 | ARM64 Docker image not available for a required dependency. | LOW | Verify all images have ARM64 builds before VM setup. All listed images confirmed as of June 2026. | Engineering | MITIGATED — verify at setup |
| R-11 | ACSI-28 questionnaire requires a commercial license for use. | MEDIUM | Verify licensing with test publishers before using items verbatim. Paraphrase items if needed, or use the publicly available subset. | Product + Legal | OPEN — verify before psych module launch |
| R-12 | Psychological profile data misused by scouts as a discriminatory filter. | HIGH | Mandatory caveats rendered in scout view (cannot be dismissed). Prohibited uses defined in Scout Terms of Service. | Product + Legal | OPEN — pre-launch legal review |
| R-13 | SMS gateway (MSG91 / Fast2SMS) delivery failures in rural India affecting phone OTP. | MEDIUM | Configure a fallback SMS route (two gateway accounts). Monitor OTP delivery failure rate via Sentry. | Engineering | OPEN — pre-launch |
| R-14 | Another Section 69A block targeting a critical service (Neon, Cloudflare, Gemini). | LOW | This risk exists for any external service. Priority order if blocked: Neon → self-hosted Postgres on VM. Cloudflare → direct IP + Caddy TLS. Gemini → pause AI features, not a total outage. | DevOps | OPEN — contingency plan only |

# 18. Cost Breakdown

The table below shows all costs at V1 scale (~1,000–7,000 total active users). “₹0” entries are Always-Free tier services. Variable costs are estimates — verify against current pricing at launch.

| Service | Provider | V1 cost | Free tier limit | Paid tier trigger |
| --- | --- | --- | --- | --- |
| Compute (VM-PROD + VM-STAGING) | Oracle Cloud (Always Free) | ₹0/month | 4 OCPU / 24 GB total, both VMs run within this. | Upgrade to paid OCI if team needs >4 OCPU total. |
| Block storage (200 GB) | Oracle Cloud (Always Free) | ₹0/month | 200 GB boot volumes. Covers OS + Docker layers. | Exceeding 200 GB boot volume total. |
| Object Storage | Oracle Cloud (Always Free) | ₹0/month (likely) | 20 GB storage, 50K API requests/month. | Exceeding either limit. Estimated V1: well within. |
| Outbound data transfer | Oracle Cloud (Always Free) | ₹0/month | 10 TB/month. | Extremely unlikely at V1 scale. |
| PostgreSQL (Neon) | Neon | ₹0/month | Free tier: 0.5 GB storage, 1 project, 10 branches. | Storage >0.5 GB triggers paid plan (~$19/month). |
| CDN / WAF / Tunnel | Cloudflare (Free) | ₹0/month | Unlimited CDN, 5 WAF rules, 1 Tunnel. | No realistic V1 trigger. |
| Error tracking | Sentry (Free) | ₹0/month | 5K errors/month per project. | High error rate triggers paid plan (~$26/month). |
| Uptime monitoring | UptimeRobot (Free) | ₹0/month | 50 monitors, 5-min intervals. | No V1 trigger. |
| AI — Gemini 2.5 Pro (video analysis) | Google AI Studio | ~₹1,000–4,000/month (variable) | N/A — pay-per-token. | Grows with video analysis volume. |
| AI — Gemini 2.5 Flash (psych + OCR) | Google AI Studio | ~₹350–1,500/month (variable) | N/A — pay-per-token. | Grows with questionnaire + scorecard volume. |
| SMS gateway (phone OTP) | MSG91 / Fast2SMS | ~₹500–2,000/month (variable) | N/A — pay-per-SMS. | Grows with new registrations + login frequency. |
| Aadhaar KYC (Surepass/Signzy) | Surepass or Signzy | ~₹5–50 per verification | N/A — pay-per-call. | Grows with Aadhaar-verified player count. |
| TOTAL (infrastructure only) | — | ₹0/month base | Everything above free tiers = ₹0. | — |
| TOTAL (AI + SMS + KYC, variable) | — | ~₹1,850–7,500/month | Depends on actual usage volume. | Track monthly. Scale AI features with revenue. |

NOTE:  The only meaningful running cost at V1 is Gemini API. Gate video analysis and psych assessment features behind the scout subscription or a player credit system so that AI costs scale with revenue, not with free-tier player registrations.

# 19. Scaling Path (When the Free Tier Is Not Enough)

Nothing in the V1 architecture needs to be re-architected to scale. The scaling path consists of configuration changes and one additional service addition. The key insight: Neon and Object Storage are already externalized, so the app tier is stateless and can be horizontally scaled by adding VMs.

## 19.1 Scaling triggers to watch

| Metric | Watch threshold | Action |
| --- | --- | --- |
| VM-PROD available memory | < 2 GB sustained | Resize VM-PROD to 3 OCPU / 18 GB (still within the 4/24 free tier, reduces STAGING to 1/6). |
| VM-PROD CPU utilization | > 80% sustained for 5+ minutes | Same resize as above. If still insufficient after 4/24, first paid step: add a second OCI VM behind OCI’s free Load Balancer. |
| Neon storage | > 400 MB (approaching 500 MB free limit) | Upgrade to Neon’s Launch plan (~$19/month). No code changes needed. |
| Gemini API rate limit hits | Any job fails with 429 (rate limit) | Request quota increase from Google AI Studio. Reduce ARQ video concurrency to 1 if not already set. |
| Object Storage API requests | > 40,000/month (approaching limit) | Audit Cloudflare cache hit rate. If CDN is working correctly, this should not be reached. If reached: upgrade to paid OCI Object Storage tier or move to Cloudflare R2. |
| Sentry error count | > 4,000/month | Upgrade Sentry plan OR review and fix the error root causes (preferable). |

## 19.2 Horizontal scaling (when a second VM is needed)

The prerequisites are already in place:

- Database: Neon is external, so a second app VM connects to the same Neon instance with the same pooled URL. No data migration.

- Session store: Auth.js sessions are in Postgres (Neon) — not in-memory. A second VM shares the same session store automatically.

- Redis: move Redis from the VM to a managed free tier (Upstash has a generous free tier). Both VMs point to the same Redis instance, so BullMQ and ARQ queues are shared.

- Load balancer: OCI provides a free Always Free load balancer (flexible shape, 10 Mbps). Configure it to round-robin between VM-PROD-1 and VM-PROD-2.

The only thing that changes is: Redis moves out of the docker-compose.yml and REDIS_URL points to Upstash instead of localhost. No code changes in either application.

## 19.3 What is NOT in the scaling path

- Re-architecting to microservices: not warranted until the team grows significantly beyond 4 people or traffic patterns create specific isolation requirements that the current modular structure cannot address.

- Replacing Gemini with self-hosted models: the V2 plan (fine-tuned VideoLLaMA or similar for video analysis) is when this makes economic sense. At V1 scale, Gemini API cost is manageable and avoids significant ML infrastructure overhead.

- Adding Kafka or a dedicated message broker: Redis-backed queues (BullMQ + ARQ) are sufficient for all foreseeable SportX V1 and V2 job volumes.

# 20. Open Questions Requiring Human Decisions

These items cannot be resolved by engineering alone. Each needs a decision from a non-technical stakeholder (founder, legal advisor, or business development) before the relevant feature can be built.

| # | Question | Blocks | Who decides |
| --- | --- | --- | --- |
| OQ-01 | Has the legal review confirmed whether consent_records and aadhaar_tokens tables can legally reside in Neon (Singapore region) under UIDAI + DPDPA rules? If not, a self-hosted Postgres fallback for those tables must be built. | Aadhaar integration (Trust Score 1.0) | Legal advisor + Founders |
| OQ-02 | What is the timeline for company incorporation (Pvt. Ltd.) and AUA/OVSE registration? Aadhaar verification cannot go live without this. | Aadhaar integration | Founders |
| OQ-03 | Is the ACSI-28 questionnaire available for use in SportX without a commercial license? Paraphrasing is an alternative if not. | Psych assessment questionnaire design | Product + Legal |
| OQ-04 | What Scout Terms of Service language prohibits using psychological profiles as a discriminatory hiring/selection filter? This language must exist before psych profiles are visible to scouts. | Psych assessment scout view | Legal + Product |
| OQ-05 | Which SMS gateway (MSG91 vs. Fast2SMS) is preferred? Both work, but MSG91 has better DLT compliance for transactional routes. A business account is required for either. | Phone OTP (auth system) | Founders / Business |
| OQ-06 | Has the Scout paywall and subscription model been finalized? The architecture supports a payment provider (Razorpay is the natural India choice) but none has been integrated yet. | Scout monetization | Product + Founders |
| OQ-07 | Is there a Domain Name registered for SportX? The Cloudflare Tunnel and TLS setup requires a domain before the ingress layer can be configured. | Ingress / hosting setup | Founders |

# Appendix A: Complete Tech Stack Reference

| Layer | Technology | Version / Tier | Why chosen |
| --- | --- | --- | --- |
| Frontend framework | Next.js (App Router) | 14+ | Team default. RSC + API routes eliminate a separate Express/Hono layer. |
| Backend (AI/compute) | FastAPI | 0.115+ | Python-native for Gemini SDK, SQLAlchemy, and ML libraries. Async-first. |
| ORM (Next.js) | Drizzle ORM | Latest | Best Neon + Auth.js integration. TypeScript-native. |
| ORM (FastAPI) | SQLAlchemy 2.x (async, reflect-only) | 2.x | Reads schema from Postgres. Alembic never runs migrations. |
| Database | PostgreSQL via Neon | Free tier | Managed backups, PITR, connection pooling. Neon PostgreSQL 15+. |
| Auth | Auth.js (NextAuth v5) | v5 | Drizzle adapter. Custom phone-OTP provider. Replaces Supabase Auth. |
| Background jobs (Node) | BullMQ | Latest | Redis-backed, reliable, well-maintained. Separate process from Next.js web server. |
| Background jobs (Python) | ARQ | Latest | Async Redis-backed queue native to Python async ecosystem. |
| Message broker | Redis 7 | Alpine (ARM64) | Shared broker for both BullMQ and ARQ with separate key namespaces. |
| Reverse proxy | Caddy 2 | Alpine (ARM64) | Zero-config HTTPS (not needed here, handled by Cloudflare), simple routing config. |
| Ingress / CDN / WAF | Cloudflare (Free) | Free | Tunnel (no open inbound ports), CDN, WAF, TLS. All free. |
| Compute hosting | Oracle Cloud Ampere A1 | Always Free (4 OCPU / 24 GB) | Free ARM compute in Indian region. Proven stable. |
| Storage | OCI Object Storage | Always Free (20 GB, 50K req) | S3-compatible. Same provider as compute. Indian region. |
| AI — Video analysis | Gemini 2.5 Pro | Pay-per-token | Native YouTube URL input. Best video understanding available. |
| AI — Psych + OCR | Gemini 2.5 Flash | Pay-per-token | Faster and cheaper for text/image tasks. |
| Error tracking | Sentry | Free (5K errors/mo) | Industry standard. PII scrubbing configured before launch. |
| CI/CD | GitHub Actions | Free (public/private) | SSH-based deploy to OCI VMs. No third-party deploy service needed. |
| Container runtime | Docker + docker-compose | Latest | Single VM orchestration. Kubernetes deferred until horizontal scale required. |
| Migrations (schema owner) | Drizzle Kit | Latest | Only tool that runs migrations. Alembic is read-only. |
| Uptime monitoring | UptimeRobot | Free (50 monitors) | 5-minute check intervals. Email + Telegram alerts. |
| KYC (pending) | Surepass / Signzy (AUA) | Pay-per-verification | Pending entity registration. Not required for V1 launch. |
| SMS gateway | MSG91 / Fast2SMS | Pay-per-SMS | Phone OTP delivery. MSG91 preferred for DLT compliance. |

# Appendix B: Recommended Project Directory Structure

sportx/ apps/ web/ # Next.js core (the 'web' service) app/ api/ # Next.js API routes auth/[...nextauth]/ players/ tournaments/ verification/ scouts/ evaluations/ notifications/ admin/ lib/ db/ # Drizzle client + schema definitions auth/ # Auth.js config + custom providers storage/ # OCI Object Storage client queue/ # BullMQ queue definitions worker.js # BullMQ worker entry point (separate process) Dockerfile compute/ # FastAPI compute service app/ api/ # FastAPI routers video.py psych.py ocr.py score.py services/ # Gemini client, scoring engine models/ # SQLAlchemy reflected models workers/ # ARQ worker definitions WorkerSettings.py Dockerfile alembic/ # READ-ONLY config. Never run 'alembic upgrade'. infra/ docker-compose.yml # VM-PROD stack docker-compose.staging.yml # VM-STAGING overrides Caddyfile bootstrap.sh # One-shot VM setup script .env.template # Env variable template (no secrets) .github/ workflows/ ci.yml # Tests + lint on every PR deploy-staging.yml # Auto-deploy to staging on push to main deploy-prod.yml # Manual dispatch: promote staging to prod

# Document Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-03-01 | SportX team | Initial V1 architecture (Supabase-based). |
| 1.1 | 2026-04-15 | SportX team | Added hosting notes. Retained Supabase. |
| 2.0 | 2026-06-16 | Engineering review (with Claude) | Full rewrite. Supabase removed. Oracle Always-Free + Neon + Auth.js + OCI Object Storage. Hosting fully specified. BullMQ/ARQ worker incompatibility on serverless resolved. Redis added to V1 scope. RLS deferred to V2. Schema-ownership rule documented. Risk register added. Aadhaar dependency elevated. |